# Project Plan

Team: Mean Green Thumb – CSCE 3444.002

Brief Problem Statement

Gardening isn’t easy.  It can be extremely difficult to know where to start, and plants are not the most forgiving when it comes to mistakes.  This can lead to would-be gardeners giving up before they really have a chance to learn the ropes.  Mean Green Thumb will provide beginners with advice to make the transition from a greenhorn gardener to a proficient grower of plants—providing personalized suggestions for what to plant, when to plant, and weather-based alerts—all without having to scour the internet for hours on end.  Our team chose this idea because we liked the available data that could be incorporated to provide something valuable, within the scope of our available resources.

Team Roster

- Sudip Khadka – Team Coordinator / Requirements Coordinator

- Pete Maselli – Test Coordinator / Configuration Coordinator

- Xavier Rosado – Development Coordinator

Team Communication

Our team meets twice weekly in person during 3444.002 (Mondays and Wednesdays).  Additionally, the team is connected via Discord and can meet online for any additional requirements.  The project files are centrally located on GitHub.

Development Environment

- Platform: Web application

- Programming Language: Python 3.12

- Framework:  Flask

- Sharing Tool:  GitHub, Discord

- Modelling Tool:  Lucidchart

- IDE: VS Code

- Database:  SQLite

- Version Control:  GitHub

Milestone Schedule

Phase 1: Foundation & MVP

| Milestone | Duration (days) | Release | Deliverable? |
| --- | --- | --- | --- |
| Requirements gathering & finalize feature list | 3 | Phase 1 | No |
| Database schema design (plants, zones, users) | 4 | Phase 1 | No |
| UML / architecture diagram | 4 | Phase 1 | Yes |
| UI wireframe / mockup | 5 | Phase 1 | Yes |
| Set up Flask project structure & GitHub workflow | 3 | Phase 1 | No |
| Zip code → growing zone lookup (USDA API integration) | 6 | Phase 1 | No |
| Plant suggestion list (filter by zone + season) | 7 | Phase 1 | No |
| Basic frontend pages (home, results, search) | 6 | Phase 1 | No |
| Weather API integration (NOAA) | 5 | Phase 1 | No |
| Unit tests for zone lookup & suggestion logic | 4 | Phase 1 | No |
| Phase 1 demo / integration check | 2 | Phase 1 | Yes |

Phase 2: Core Features & Polish

| Milestone | Duration (days) | Release | Deliverable? |
| --- | --- | --- | --- |
| User login/registration | 6 | Phase 2 | No |
| Severe weather alert logic | 5 | Phase 2 | No |
| Planting calendar generator (frost dates + timeline) | 6 | Phase 2 | No |
| Community tips/sharing feature | 6 | Phase 2 | No |
| Companion planting checker (stretch) | 5 | Phase 2 | No |
| Sun exposure input refinement (stretch) | 3 | Phase 2 | No |
| Full integration testing | 5 | Phase 2 | No |
| Bug fixes & polish | 5 | Phase 2 | No |
| Final documentation & user manual | 3 | Phase 2 | Yes |
| Final demo / presentation | 2 | Phase 2 | Yes |